PLAN OF ATTACK

Create a Build Tool Application for Automation Controller Programs

The goal of this project is to create and test an “automation controller XML code generator” for generating template XML files for Rockwell automation controllers.

The four phases are as follows:

Phase I – Project Research

During this phase, research on the tools being used or replaced will be conducted to ensure a solid foundation for implementation. The tools to become familiar with for Rockwell automation controllers and file formats will be investigated using the reference documents  created by Rockwell Automation INC. Additionally, the software tools for XML file generation will be investigated to find those applicable. The outcome of this phase will be a clear understanding of the tools involved in the creation of the automation controller XML code generator.

Phase II – Application Implementation

During this phase, the main application for the thesis will be created. This includes both system architecture design, UI creation, and program logic creation. The first milestone for this phase is the creation of a simple command line application that accomplishes the basic importing of elements from an existing XML file. This milestone will include a general review of the current state of the application to ensure it is functioning as intended and that development is moving in the right direction.

Once the first milestone is completed and the application is confirmed to be as intended,  the UI will be fully implemented, and the remaining functionalities for element and file manipulation will be implemented. The second milestone will be at the conclusion of application implementation and will be to check that the application contains the necessary features to move forward with testing. Upon confirmation of the second milestone being completed, development will conclude on new features, and Phase II will be considered completed. At the conclusion of Phase II, a fully functional application will be created to the satisfaction of the student and employer thesis advisor.

Phase III –Test Implementation & Cleanup

During this phase, a full test suite will be designed and implemented for the application using Endress+Hauser testing standards, and the creation of a Jenkins testing pipeline for automatic testing of the application. The first task under phase III is the selection and design of all necessary tests for the application, and the creation of documentation containing all tests and the necessary steps for each. Once the tests have been designed, and the unnecessary tests removed from consideration, development will begin for the tests in a software context. Alongside the test development, a Jenkins pipeline will be created for the software tests to run on automatically, according to the DevOps practice of Continuous Integration. Upon the conclusion of Phase III, the test suite should be fully implemented, and an adequate quantity of tests should be passing(as defined by student and employer thesis advisor).

Phase IV – Evaluation & Wrap Up

During this phase, all collected data and created documents should be finalized and edited to ensure they are detailed and accurate. The presentation for the R&D team detailing the project should be created and presented, and the final meeting with the employer thesis advisor will occur to ensure all tasks are complete. The thesis document should be finalized and submitted for faculty review, and upon approval the project will be considered complete.

Rockwell Automation Publication 1756-RM014C-EN-P - September 2024

Rockwell Automation Publication 1756-PM019K-EN-P - September 2020

https://www.jenkins.io/